# Meeting Attendance

* Isaac Cheng (stand-up lead)
* Ryan Storey
* Barnie Gill
* Sofia Reid
* Sam Shailer
* Oskar Oramus

# Talking Points

* We were happy with the feedback from the client.
  + The focus should be on developing more features, starting with the social wall.
* Remembering logins should also be a priority, using the implementation of sessions.
* If you are logged in and navigate to the login page, the user should be redirected to their feed instead.
* Add functionality to the navigation buttons.
* Add edit buttons when viewing your own profile, so you can make edits.
  + More intuitive than a separate page for editing a profile.
* Add connect requests between users.
  + Add option to mark connections as close friends.
* Add ability to post to your own social wall.
* Sofia will add functionality to the navigation, and implement session cookies to remember logins (including redirection to their feed if navigating to the login page).
* Ryan will redeploy on a London server, and add connect requests between users.
* Isaac will work on adding documentation to the main file, including docstrings for each function, and validate that the checkbox for accepting terms and conditions has been ticked when registering.
* Barnie will look to implement privacy policy page and terms and conditions page.
* Oskar will implement a Captcha for registering and logging in, and further develop the profile page, with features such as:
  + Buttons for connect requests.
  + Edit buttons when on their own user profile (using sessions).
* Sam will implement endless scrolling for the wall feed, and dynamic loading of social wall posts.