# Meeting Attendance

* Isaac Cheng
* Ryan Storey
* Barnie Gill
* Sofia Reid
* Sam Shailer
* Oskar Oramus (stand-up lead)

# Talking Points

* Ryan is working with Oskar to set up the databases for the profile pages. He will also work on implementing the connect requests.
* Barnie has completed the front-end and back-end for the terms of service page.
  + He will work with Sam to implement Jinja2 and display multiple posts on the feed page.
* Sofia finished implementing sessions to remember user logins, and validated that the user had to tick the checkbox for terms of service when registering.
  + She will also look to implement post not found and user not found pages for error handling.
* Sam has started implementing Jinja2 to display multiple posts on the feed page.
  + He will get assistance from Barnie to complete the implementation of this.
* Oskar is working with Ryan to get the profile details from the database and display it on user profiles.
  + He will look at redesigning the feed to be more compact.
* Isaac has completed docstrings for the Python code, and has cleaned up all the code. He has also added validation against null inputs for registration, and restricting usernames to alphanumeric characters.
  + He will perform integration testing, handle the merge conflicts, and code review in the release branch, so that everything will be ready to be merged to the main branch.