# Meeting Attendance

* Isaac Cheng
* Ryan Storey
* Barnie Gill
* Sofia Reid
* Sam Shailer
* Oskar Oramus

# Talking Points

* Isaac has almost completed the success criteria.
  + He will look to take up a technical task next based on what tasks other people are implementing.
* Sofia has created a survey for the user audience.
  + She will send this out to people to gather data on the user audience, and perform some secondary research.
  + She will work with Sofia to discuss the implementation of the database.
* Sam has emailed BuilderX with the issues about the webpages not being displayed correctly.
  + Still awaiting a response.
  + He will look at implementing the login system.
  + He will also work with Barnie to secure the password in Flask, combining the front-end and back-end.
* Ryan has been unable to complete any tasks due to time constraints.
  + He will look at deploying a Flask application on the AWS server.
* Oskar has continued making progress on the social wall, and connecting it to the database.
  + He will work with Sofia to discuss the implementation of the database; consider changing plan to use DynamoDB instead.
* Barnie has completed a privacy policy for the legal considerations, and broken down the ethical issues.
  + He needs to add more to this as features are implemented.
  + He needs to research more into the GDPR.
  + He will work with Sam to secure the password in Flask, combining the front-end and back-end.